January 2014

# COMMUNITY PARTNERSHIPS

# Application guidelines 2014

Riverina Community Partnerships is an initiative developed by the Murrumbidgee Catchment Management Authority (CMA). This year the Community Partnerships program will be open to all communities across the Riverina Local Land Services (LLS) region.

This program provides small grants to incorporated community groups and not-for-profit organisations to enable them to undertake projects that deliver Natural Resource Management (NRM) results which align with the goals of the Riverina Catchment Action Plan.

### Catchment Action Plan goals

All funding provided through the Riverina Community Partnerships Program in 2014 must be aiming to achieve one or more of the Catchment Action Plan goals listed below;

Healthy and sustainable productive landscapes

Diverse and functional natural environments

Well managed aquatic environments

Connecting people to landscapes

Viable and resilient landscapes

Landscapes and enterprises adaptive to change

### Riverina Community Partnerships 2014 has two objectives:

- To provide an opportunity and means for incorporated groups to undertake small on-ground projects tackling important local NRM issues

- To increase community confidence and ability to adopt NRM practices and promote shared learning and decision making, leading to greater community ownership of NRM

### What is an eligible project?

To be eligible, a project must meet all of the following criteria:

Project activities must align with at least one of the Riverina Catchment Action Plan goals (as listed previous)

Projects must have a clear project design, budget and work schedule (see sample attached)

Projects must be able to be completed by the end of 2014

Projects must have an in-kind contribution (cash and/or in-kind) of at least 50%

Any on-ground works must be completed within a Riverina LLS Local Government area (page 2)

### Who can apply?

Incorporated community groups who have the majority of their group members within a Riverina LLS Local Government area (page 2).

Eligible applicants include:

Landcare groups

Sustainable farming groups

Indigenous Land Management groups

Volunteer groups

Applications will not be accepted from:

Profit making groups or individuals

Political organisations

Government departments and agencies

Groups which have not successfully delivered previous projects for which they have received CMA support

Industry groups

### Which Local Government areas are located in the Riverina LLS region?

Hay Shire Council

Carathool Shire Council

Griffith Shire Council

Riverina Shire Council

Leeton Shire Council

Narrandera Shire Council

Bland Shire Council

Lockhart Shire Council

Wagga Wagga Shire Council

Coolamon Shire Council

Temora Shire Council

Junee Shire Council

Cootamundra Shire Council

Gundagai Shire Council

Young Shire Council

Harden Shire Council

Tumut Shire Council

### Does the community group applying for funding have to be incorporated?

There is no specific requirement for a community group to become incorporated. However, if a community group wishes to assume full reporting and financial responsibility for Riverina Community Partnerships funding then it must be incorporated (‘a legal entity’).

If a community group is not incorporated, then another legal entity (e.g. local government, a not for profit organisation or an incorporated community group) must agree, in writing, to act as a ‘sponsoring organisation’ to administer the contract and funding. Local government councils and commercial/for profit organisations cannot apply for funding directly but are able to partner with an eligible group to apply for funding. The application must come from the community group and clearly define the nature of the sponsorship.  You should only seek a sponsoring organisation if your group is not a legal entity.

### What activities will NOT be funded?

The following activities/items are considered ineligible for funding:

Activities that undertake to control invasive species where a primary benefit will be for agricultural production purposes

Purchase of infrastructure and major capital items, including computer hardware and software and vehicles

Standard boundary fencing that would be considered a landholders normal responsibility

Activities more appropriately funded by other bodies (e.g. private landholders, industry, government agencies) including activities that land managers can reasonably be expected to undertake to ensure the sustainable management of areas under their control

Field days and training that is delivered, sponsored or otherwise considered to be a responsibility of government funded industry bodies

Work that is undertaken before the Funding Agreement for the project is approved or after the timeframe of the project

Projects that are mainly to beautify or improve amenity, such as in school grounds or municipal parks and reserves

Commercial operations

Activities not consistent with key national, state and local priorities

Activities designed to raise revenue such as the production of publications to be sold on a cost-recovery or profit basis

Operating costs that are incurred whether or not the group does the project

Legal costs

Projects that propose the introduction of establishment of plants, animals or other biological agents that are known to be, or could become, environmental or agricultural weeds or pests

Purchase, lease or acquisition of land

Relief teaching costs for schools

Noxious weed control on council owned or managed land

Areas already included in an existing CMA Management Agreement and/or Property Vegetation Plan

Activities that do not meet current Workplace Health and Safety Act and Guidelines (2011) requirements

Community groups that have previously received CMA funding and have not completed the project and/ or provided a final written report.

### Monitoring & Reporting

The Riverina LLS places a high priority on monitoring and reporting for all funded projects.

The reporting requirements for Riverina Community Partnerships projects are:

tracking of expenditure for acquittal;

a process to record project achievements;

a one-page Progress Report on your project at 6 monthly intervals (attachment 2) which outlines the activities;

a Final Report on project outcomes and financial expenditure by 31st December 2014 (attachment 3);

liaison with Riverina LLS case officers, should difficulties arise with your project; and

copies of publicity that the project received need to be included in the final report

### Do I need permission and approvals?

Where applicable, all projects need to have written permission of any land owners, land managers and others directly affected by the project. Projects must

also meet legal and planning requirements under Australian, State, Territory and local government laws. This may involve obtaining relevant permits and/or approvals and/or licences for the proposed works.

### How many applications per group?

Only one application per community group can be submitted.

### Contact your local Riverina LLS Officer for assistance in completing the application form

It is essential you discuss your project proposal with your nearest and most appropriate Riverina LLS case officer before you apply for funding. The case officer will not write your application for you but will help with defining the project’s aim and work plan, project eligibility and may be able to provide technical advice.

### NEXT STEPS

#### How will applications be assessed?

Applications will be considered competitively against other proposals by an assessment panel, consisting of an independent and Riverina LLS representatives.

A determination of eligibility of the applicant and the project will be made, as well as an assessment which will take into consideration the following criteria:

- Alignment of the project with at least one of the Catchment Action Plan goals.

- Feasibility of the project to be completed by 31st December 2014.

- Organisation’s level of community engagement, ensuring the community group is incorporated and falls under the definition of community group.

- Value for money of the proposal.

- Sound project design and planning.

- Projects that focus on the delivery of on-ground NRM outcomes will be assessed more favourably than projects that do not deliver on-ground NRM outcomes.

- Demonstrated capacity of the community group/organisation to deliver the project. Community groups are assessed on their group’s longevity, recent activities, funding history and experience in successfully delivering projects.

Information you provide in your application will be used to assess your proposal. You are entirely responsible for the accuracy of all information submitted. If you knowingly provide inadequate, false or misleading information your proposal will be ruled ineligible.

Your application will be scored and ranked against all other applications received. Once applications have been assessed, the General Manager, Riverina LLS will consider proposals. The General Manager will make the final decision on which applications are successful and will receive funding.

The General Manager, Riverina LLS will make funding decisions and announce successful projects. Details of successful projects will be placed on the Riverina LLS website.

The Riverina LLS will advise all successful and unsuccessful applicants and sponsors in writing.

#### When will applications be assessed?

Applications will be assessed soon after the closing date of Friday 14th February, 2014.

#### What about contracting, payments and project commencement?

If you are successful, the Riverina LLS will send you a Funding Agreement that will need to be signed and returned and any specified conditions of funding met before the full payment for the project can be processed and the project commenced.

You are required to complete your project by the end of December 2014. Your case officer, assigned by the Riverina LLS, will guide you through the agreement between your community group and the Riverina LLS and they will be available to answer any questions or assist with any issues regarding your project.

#### Definitions

Community group - A community group must have 5 or more people undertaking works that have a public benefit for NRM. Groups must be incorporated or partners with an incorporated group or local government

Not-for-profit organisation - An organisation that is not operating for the profit or gain of its individual members, whether these gains would be direct or indirect. This applies while the organisation is operating and when it winds up. A profit made by the organisation goes back into the operation of the organisation to carry out its purposes and is not distributed to any of its members.

Political organization - An organisation that works to represent groups of people and ideas. They aim to have members elected to Parliament so their ideas can impact the way Australia is governed.

#### Please note that the Riverina LLS reserves the right to refuse funding for project or project components which do not meet the Catchment Action Plan goals or provide sufficient environmental benefit for their cost.  The assessment criteria is at the discretion of the Riverina LLS.

#### Applications must be hand delivered, postmarked, faxed or emailed by Friday, 14th February 2014.

Post:	Community Partnerships

Riverina LLS

87 Cooper Street

PO Box 189

COOTAMUNDRA, NSW 2590

Email: 	kylie.krause@lls.nsw.gov.au

Fax: 	02 6940 2941

##### This project is funded by the Australian Government Caring for our Country program.

### More information

Kylie Krause

Senior Strategic Local Land Services Officer, Community Engagement

Phone: 02 69402942

## Attachment 1 – Budget and work schedule (Sample only)

List the items of expenditure that your project requires. Please use this table format, not a different spreadsheet layout. Add rows if necessary.

DO NOT include GST in your figures

| PROJECT ACTIVITY Break down each activity describing what will be done, when, how and by whom. Carefully itemise the cost of materials, equipment and labour. Provide detailed information to substantiate your application for funding. | TIMING | Community Partnerships Funding Sought | CONTRIBUTIONS | TOTAL |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Start Mth/Yr | End Mth/Yr |  | Source |  | Cash |  | In-Kind |  |  |  |  |  |
| Planning Draft detailed project site map: Consultant (estimate) Draft fence and plant specifications: Consultant 3 hours @ $50/hour | Aug 11 | Dec 11 | $2000 $150 |  |  |  |  |  |  |  | $2150 |  |  |
| Construct Fence Fencing materials: 2 rolls wire @ $100, 24 posts @ $10, Hire of post hole digger: 6 hours @ $100/hour Labour: volunteer, 8 people for 6 hours @ $30/hour | Jan 12 | Mar 12 | $440 $600 | Landcare/Community |  |  |  | $1440 |  |  | $2480 |  |  |
| Planting preparation Hire tractor & ripper for rip lines: 4 hours @ $200/hour Spray rip lines: contractor + spray, 1 hour @ $50/hour Labour: volunteer, 1 person 2 hours @ $30/hour | Mar 12 | Jun 12 | $800 $50 | Landcare/Community |  |  |  | $60 |  |  | $910 |  |  |
| Planting Native trees & seedlings: 500 @ $1/each Tree guards: 500 guards @ $1/each Stakes: 1500 @ $0.20 Labour to plant: volunteer 10 people for 3 hours @ $30/hour | Aug 12 | Oct 12 | $500 | Landcare Nursery Landcare Nursery Landcare/Community |  |  |  | $500 $300 $900 |  |  | $2200 |  |  |
| Survey planting site Develop bird & animal survey: volunteer 2 people for 2 hours @ $30/hour Undertake survey: volunteer, 10 people for 3 hours @ $30/hour 2x year | Mar 13 | Dec 13 |  | Landcare/Community Landcare/Community |  |  |  | $120 $1800 |  |  | $1920 |  |  |
| CAPITAL ITEMS – please list here and provide further details in Part 5 of this application form |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pottiputki |  | Mar 12 | $300 |  |  |  |  |  |  |  | $300 |  |  |
| Total for each column (excluding GST) |  |  |  |  | $4840 |  |  |  |  | $5120 |  | $9960 |  |

## Attachment 2 – Progress report

This report is to be completed and returned to the Riverina LLS at 6 monthly intervals.

Please ensure you keep your receipts for final reporting.

| Project details |  |  |
| --- | --- | --- |
| Project title: |  |  |
| Project number (on funding agreement): |  |  |
| Grantee: |  |  |
| Project start date: |  |  |
| Project end date: |  |  |
| Phone (daytime): |  |  |
| Reporting period: |  |  |

| Progress against milestones Please indicate how your project is performing against the milestones and activities that you agreed to in the Riverina Community Partnerships Funding Agreement. |  |  |  |
| --- | --- | --- | --- |
| Milestone/Activity | Expected date of completion | Completed Yes / No | Comments |
| Incomplete milestones If for some reason you have not completed a milestone / activity as scheduled, please provide reasons/comments and an expected completion date in the table below. |  |  |  |
| Incomplete milestone/activity | Reasons | New expected completion date |  |
| Progress summary Please provide a brief statement of project performance not covered in the remainder of the report. This may include: • any lessons learnt • difficulties or challenges which the project has experienced and how they were overcome • difficulties or challenges which the project may experience and how they may be overcome • additional comments |  |  |  |

| Expenditure of funding |  |  |
| --- | --- | --- |
| Total project funding: | $ |  |
| Project expenditure to date: |  |  |
| Remaining budget for life of project: |  |  |

| DECLARATION - I declare that I am an authorised representative of <insert grantee>, that the information given in this report is complete and correct and that expenditure of monies paid under the funding agreement has been solely upon the project and in accordance with the terms of the Funding Agreement and its conditions. |  |  |
| --- | --- | --- |
| Name: |  |  |
| Position in organisation: |  |  |
| Phone/email: |  |  |
| Signature |  |  |
| Date: |  |  |

Please return completed progress report via post, fax or email to: Post: Community Partnerships Riverina LLS 87 Cooper Street PO Box 189 COOTAMUNDRA, NSW 2590 Email: kylie.krause@lls.nsw.gov.au Fax: 02 6940 2941

## Attachment 3 – Final report

#### To be submitted at the completion of the project

| Project details |  |  |
| --- | --- | --- |
| Project title: |  |  |
| Project number (on funding agreement): |  |  |
| Grantee: |  |  |
| Project start date: |  |  |
| Project end date: |  |  |
| Phone (daytime): |  |  |

| What was the project’s purpose? What did you originally aim to achieve in this project? |  |  |  |
| --- | --- | --- | --- |
| Did the project achieve its desired outcomes? Please explain |  |  |  |
| How much of the originally planned works or tasks have been completed overall? |  |  |  |
| Little or none (0% to 25%) | A bit,, but less than half (26% to 50%) | A fair bit, more than half (51% to 75%) | All or most of work (76% to 100%) |
| What did you do that worked well? |  |  |  |
| What didn’t work well? |  |  |  |
| Did anything change as a result of your actions or activities? |  |  |  |
| Were there any unexpected results from your project? |  |  |  |
| If you had your time again, what would you change? Why? |  |  |  |
| What evidence have you got of your achievements? Please attach electronic copies of photos and other evidence |  |  |  |
| As a result of your project have you produced any written products? (E.g. Brochures, newsletters, posters, fact sheets) If yes please complete the table below and attach electronic and hard copies of any written products produced. |  |  |  |
| Date | Written product | Number of recipients |  |
| E.g. 25.05.14 | Information sheet - Native tree species planted | 20 |  |
| Have you held any field days, workshops or training events as part of your project? If yes please list them below. |  |  |  |
| Date | Event held & topic | Length of event (days) | No. of people attended |
| E.g 25.5.14 | Demonstration site field Day | 1 day | 15 |
| Any further comments you would like to make? |  |  |  |

#### Don’t forget to attach any photos or written products to this report.

© State of New South Wales through Local Land Services 2026. The information contained in this publication is based on knowledge and understanding at the time of writing July 2026. However, because of advances in knowledge, users are reminded of the need to ensure that the information upon which they rely is up to date and to check the currency of the information with the appropriate officer of Local Land Services or the user’s independent adviser. 
For updates go to www.riverina.lls.nsw.gov.au